Acceptance Testing

UAT Execution & Report Submission

| Date | 12 November 2022 |
| --- | --- |
| Team ID | PNT2022TMID01080 |
| Project Name | Smart solutions for railways |
| Maximum Marks | 4 Marks |

# Purpose of Document

The purpose of this document is to briefly explain the test coverage and open issues of the smart solutions for railways project at the time of the release to User Acceptance Testing (UAT).

# Defect Analysis

This report shows the number of resolved or closed bugs at each severity level, and how they were resolved

| Resolution | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| Dashboard | 1 | 0 | 3 | 0 | 4 |
| Mobile App or website | 9 | 4 | 0 | 2 | 15 |
| Duplicate sensors | 10 | 4 | 2 | 3 | 19 |
| External wire | 2 | 3 | 3 | 6 | 14 |
| Fixed communication | 11 | 2 | 4 | 15 | 32 |
| Internet connection | 8 | 4 | 4 | 0 | 16 |
| Totals | 41 | 17 | 16 | 26 | 100 |

# Test Case Analysis

This report shows the number of test cases that have passed, failed, and untested

| Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| Login page details | 7 | 0 | 0 | 7 |
| Create Login page | 10 | 0 | 0 | 10 |
| Enter passenger details | 10 | 0 | 0 | 10 |
| Submit ticket details | 8 | 0 | 0 | 8 |
| Generate QR code | 9 | 0 | 0 | 9 |
| Scan QR code | 7 | 0 | 0 | 7 |
| Check the entered details | 6 | 0 | 0 | 6 |
| Dashboard in train (Pilot ) | 8 | 0 | 0 | 8 |
| Check rail details (Pilot ) | 6 | 0 | 0 | 6 |
| Location of the train in rail (Control Room) | 5 | 0 | 0 | 5 |
| Check issue in the rail (Control Room) | 6 | 0 | 0 | 6 |
| Locate the crack in rail (Control Room) | 7 | 0 | 0 | 7 |
| Detect the type of crack (Control Room) | 5 | 0 | 0 | 5 |
| Communicate with the pilot (Control Room) | 9 | 0 | 0 | 9 |

JIRA WORK :